| Project Title: | MindSense |
| --- | --- |
| Project Client: | Tianyi Zhang |
| Group Number: | CS-62 |
| Date of client meeting: | N/A this cycle — client unavailable for a live meeting; correspondence conducted by email (see attached thread) |

| Status Highlight | Summary of report & feedback |
| --- | --- |
| Overall Project Status | Weeks 4–7 complete and independently verified against the real codebase. Week 8 is a hardening week ahead of Status Checking 2; most Week 8 items are on track, with two items (below) still open. |
| Progress and Achievements | Full Tier-1 pipeline (GPS distance + phone-unlock frequency) built, cleaned, and wired end-to-end into real, live evidence generation — no longer using placeholder data. Local SLM integration (phi4-mini / qwen3) with a deterministic safety gate, crisis-detection precedence, and refined fallback handling. Automated CI passing cleanly: 558 backend tests and 27 frontend tests passing, 0 failed. A real rostered-pair pilot session was run, surfacing and fixing a genuine feature-routing bug the same day. Detailed pipeline, model comparison, testing, and evaluation-plan documentation delivered to the client, including follow-up answers to specific questions. Final privacy verification against the frozen build completed and independently verified (no-store headers, sanitised error responses, non-persistence tests all passing). A first retrieval-adapter implementation has been merged, with passing tests, as a step toward the RAG/agent comparison. |
| Client's feedback: |  |
| Key Issues | The client-requested RAG/agent retrieval comparison is not yet complete; the new target is Sunday, 4 October. One team member's retrieval-source work had no commits during Week 8 itself (last activity was Week 7 scoping). A first implementation has since been merged and tests pass, but it wraps existing evidence data rather than adding a new retrieval source, and is not yet integrated into the live response path — further work is needed before it satisfies the original requirement. The bootstrap-based statistical caching work exists only as a design note; implementation in code is in progress and expected to be complete by end of day. |
| Obstacles & Risks | Delays in outstanding data and retrieval work could affect the RAG/agent comparison and dependent UI/pipeline changes. The evaluation timeline depends on finalizing the rostered-pair schedule, which has not yet been confirmed. |
| Client's feedback: |  |
| Deviation from Timeline | No live meeting took place in this cycle; progress and questions were communicated by email. The RAG/agent comparison, originally targeted within Week 7, has moved to Sunday, 4 October. |
| Client's feedback: |  |
| Next steps | Integrate the merged retrieval adapter into the live response path, and extend it toward a genuine retrieval source as originally scoped. Finalize the rostered-pair schedule for the Week 9 main evaluation. Implement the bootstrap-caching design in working code (in progress). Deliver the RAG/agent comparison results by 4 October. |
| Milestones | Main evaluation sessions (Week 9). RAG/agent comparison results (4 October). Group Progress Report (due 11 October). |
| Client's feedback: |  |
| How to address obstacles & risks mentioned above in the 'Key Issues' | Direct follow-up this week with the team members behind on data-pipeline work, with reassignment or timeboxing considered if not resolved. Daily check-ins on the RAG/agent deliverable ahead of the 4 October deadline. |
| Client's feedback: |  |

All group member signatures (either handwritten or digital signatures):

_______________________________________________________________

Client signatures (either handwritten or digital signatures):

________________________________________________________________